🐋

WHALE TRACKING SYSTEM

Comprehensive Build Plan & Research Brief

Version 1.0  •  March 2026  •  Internal

# 1. Executive Overview

The Whale Analysis feature is a 4-layer on-chain intelligence system that tracks large capital movements across BTC, ETH, and SOL in real time — translating raw blockchain data into actionable trading signals for our users. This document expands on the original technical brief with deep competitive research, refined signal logic, and a phased implementation roadmap.

Why This Matters Crypto whales — wallets holding $1M+ in assets — control a disproportionate share of supply. Their moves precede major price action, often by hours. Industry leaders like Nansen, Arkham Intelligence, and CryptoQuant have built $100M+ businesses on this insight. Our goal is to embed institutional-grade whale intelligence natively into our platform at a fraction of the competitor cost.

# 2. Competitive Landscape Research

Before designing our system, it is critical to understand what the best platforms in the space already do — and where they fall short for our users.

## 2.1 Key Competitor Analysis

| Platform | Core Strength | Weakness / Our Edge | Pricing |
| --- | --- | --- | --- |
| Whale Alert | Real-time alerts on 10+ chains; huge Twitter following | No signal scoring; no exchange context; alert fatigue | $30–$49/mo API |
| Arkham Intelligence | 800M+ wallet labels; entity mapping; KOL tracking | No derivatives overlay; expensive; complex UI | Free basic / paid |
| Nansen | Smart money labeling; 500M+ addresses; 20+ chains | Too broad for traders; expensive; no cascade detection | $150–$1,000/mo |
| CryptoQuant | Exchange netflow; miner data; derivatives metrics | No individual wallet tracking; no real-time alerting | $29–$299/mo |
| Glassnode | Macro cycle analysis; SOPR/MVRV/NVT metrics | BTC/ETH focused; no actionable signals; no DeFi | $29–$799/mo |
| Our Platform | All signals unified in one feed; cascade detection; DeFi+CEX combo; lowest price point | Newer entrant; smaller address label DB | Included in Premium tier |

## 2.2 Key Research Findings

Based on research into 2025–2026 crypto analytics trends, the following insights should directly shape our build:

- Finding 1: Exchange netflow is the most reliable leading indicator:

- Rising exchange inflows = sell pressure building. Falling inflows / rising withdrawals = accumulation. Stablecoin inflows = dry powder ready to deploy. This three-way combination is more predictive than any single metric.

- Finding 2: Address labeling is the moat:

- Raw transaction data is noise. The competitive edge comes from knowing WHO is transacting. We should build or license a labeled address database from day one, targeting exchange hot/cold wallets, known institutional wallets, and VC fund addresses.

- Finding 3: Whale tracking must not stand alone:

- The most sophisticated users combine whale data with funding rates, open interest, and macro cycle indicators. Our composite sentiment score (see Section 4) formalizes this multi-signal approach.

- Finding 4: Cascade risk detection is underserved:

- No existing consumer tool provides clear, actionable liquidation cascade warnings. This is a genuine product differentiator that justifies our Premium tier price point.

- Finding 5: Tiered alert thresholds reduce fatigue:

- Effective platforms use tiered thresholds — e.g., BTC > $10M warrants immediate push notification, while smaller moves are batched in a digest. Our alert system should mirror this design.

# 3. System Architecture (4 Layers)

| Layer | Name | Purpose | New Files |
| --- | --- | --- | --- |
| 1 | Data Collection | Pull on-chain transactions from multiple chains via APIs and WebSockets | whale_collector.py |
| 2 | Normalization | Unify all transactions into a single schema with address labels | whale_normalizer.py, known_addresses.json |
| 3 | Analysis & Signals | Compute sentiment scores, detect cascade risk, flag spoofing | whale_analyzer.py |
| 4 | Frontend | Expose signals via API routes and render real-time UI components | 3 React components + 3 API routes |

## Layer 1 — Data Collection

### 1a. Data Sources (Expanded)

The original plan covers ETH, BTC, SOL, and Hyperliquid. Research suggests we should also include TRON and Avalanche given their growing role in institutional stablecoin flows.

| Source | Data Type | Chain | Method | Threshold | Priority |
| --- | --- | --- | --- | --- | --- |
| Etherscan API | Large ETH transfers; exchange labels | ETH | REST polling (5 req/s free) | > 500 ETH / $1M+ | P0 |
| Infura / Alchemy | Mempool watching; block confirmations | ETH | WebSocket eth_subscribe | All large pending | P0 |
| Blockstream.info | Large UTXO movements; exchange tags | BTC | Free REST API | > 100 BTC | P0 |
| Solscan API | Large SOL transfers | SOL | REST polling | > 10,000 SOL | P0 |
| Hyperliquid WS | Real-time liquidations; large trades | Perps | Public WebSocket, no auth | All liquidations | P0 |
| Coinglass (existing) | Exchange netflow; funding rates; OI | Multi | Already integrated | N/A | P0 |
| TRONSCAN API | USDT/USDC large stablecoin flows | TRON | REST polling | > $5M USDT | P1 |
| Aave / Compound API | Health factor monitoring for cascade risk | ETH | REST / on-chain read | HF < 1.2 | P1 |
| Dune Analytics exports | Supplement address label DB | Multi | CSV import / API | Batch daily | P2 |
| Arkham Intel API | Cross-reference entity labels (if licensed) | Multi | REST | N/A | P2 |

### 1b. WhaleCollector Class (Refined)

class WhaleCollector — src/data/whale_collector.py THRESHOLDS: BTC > 100, ETH > 500, SOL > 10,000, USDT/USDC > 5,000,000, USD fallback > 1,000,000 Methods: async poll_eth_large_transfers() → List[WhaleTransaction] async poll_btc_large_utxos() → List[WhaleTransaction] async poll_sol_large_transfers() → List[WhaleTransaction] async poll_tron_stablecoin_flows() → List[WhaleTransaction] [NEW] async stream_hyperliquid_liquidations() → AsyncGenerator[LiquidationEvent] async watch_aave_health_factors() → AsyncGenerator[HealthFactorAlert] [NEW] Polling cadence: ETH/SOL/TRON every 30s, BTC every 60s (block time), Hyperliquid WS continuous

## Layer 2 — Normalization & Address Labeling

### 2a. Unified Schema

@dataclass WhaleTransaction — src/data/whale_normalizer.py id: str # 'ETH:0xabc123...' chain: str # 'ETH' ¦ 'BTC' ¦ 'SOL' ¦ 'TRON' asset: str # 'ETH' ¦ 'BTC' ¦ 'SOL' ¦ 'USDT' ¦ 'USDC' amount_native: float amount_usd: float from_address: str to_address: str from_label: str ¦ None # 'Binance Hot Wallet' ¦ 'Unknown' ¦ 'Jump Trading' to_label: str ¦ None from_category: str ¦ None # 'cex' ¦ 'dex' ¦ 'fund' ¦ 'whale' ¦ 'miner' to_category: str ¦ None # [NEW FIELD] flow_type: str # 'exchange_deposit' ¦ 'exchange_withdrawal' ¦ 'otc' ¦ 'wallet_to_wallet' is_otc_suspected: bool # [NEW] wallet→wallet > $10M with no exchange involvement timestamp: datetime block_number: int tx_hash: str

The addition of from_category and is_otc_suspected are key improvements over the original plan. OTC deals are large wallet-to-wallet transfers with no exchange involvement — research shows these are typically institutional accumulation and are a bullish signal. Flagging them separately prevents them from being misread as sell pressure.

### 2b. Address Label Strategy

Label quality is the most important differentiable factor across all whale tracking platforms. We recommend a layered strategy:

- Tier 1 — Static seed file (data/known_addresses.json):

- Seed with 500+ known exchange hot/cold wallets from public community lists (Etherscan tags, Dune Analytics exports, community GitHub repos like eth-labels). Cover all major CEXs: Binance, Coinbase, Kraken, OKX, Bybit, Bitfinex.

- Tier 2 — Etherscan name tag API:

- Query Etherscan's address label endpoint for every new unknown address encountered. Cache results in Redis with a 7-day TTL to stay within free tier limits.

- Tier 3 — Behavioral clustering (Phase 2):

- Wallets that repeatedly send to/from the same labeled exchange can be tagged as associated wallets. Wallets with consistent profitable timing patterns can be tagged as smart money. This mirrors how Nansen builds its database.

# 4. Whale Signal Logic

## 4.1 Composite Whale Sentiment Score

The sentiment score is the core output of the analysis layer. It synthesizes 4 independent signals into a single -1.0 to +1.0 score per asset.

| Signal Component | Weight | Bullish Condition | Bearish Condition | Data Source |
| --- | --- | --- | --- | --- |
| Exchange Netflow Direction | 40% | Net withdrawal (coins leaving exchanges) | Net deposit (coins entering exchanges) | Coinglass + on-chain |
| Funding Rate Alignment | 25% | Negative funding + withdrawals = squeeze setup | Positive funding + deposits = crowded longs at risk | Coinglass |
| Open Interest Trend | 20% | Rising OI + whale accumulation = leveraged conviction | Rising OI + whale deposits = distribution into pumps | Coinglass |
| Stablecoin Ratio | 15% | Stables flowing INTO exchanges = dry powder deploying | Stables flowing OUT = reducing buying readiness | TRON/ETH on-chain |

| Score Range | Label | UI Color | Suggested User Action |
| --- | --- | --- | --- |
| +0.6 to +1.0 | ACCUMULATING | Green (#22C55E) | Monitor for long entries; whales are buying |
| +0.2 to +0.6 | MILD ACCUMULATION | Light Green (#86EFAC) | Conditions improving; watch for confirmation |
| -0.2 to +0.2 | NEUTRAL | Gray (#94A3B8) | No strong directional signal |
| -0.6 to -0.2 | MILD DISTRIBUTION | Amber (#F59E0B) | Caution; whales reducing exposure |
| -1.0 to -0.6 | DISTRIBUTING | Red (#EF4444) | Risk-off; large sellers active |

## 4.2 Cascade Risk Detection

Cascade risk is detected when 3 or more of the following conditions align simultaneously:

- Large liq wall identified at the next technical support/resistance level (via Coinglass heatmap data)

- Open Interest is elevated (>90th percentile over 30-day window)

- Aave/Compound health factors for several large positions fall below 1.25 (P1 data source)

- ETH/BTC price is within 3% of a major liquidation cluster

- Whale deposits to exchange accelerating (deposit velocity > 2x 4-hour average)

CascadeWarning Output Schema asset: str risk_level: 'LOW' ¦ 'MEDIUM' ¦ 'HIGH' ¦ 'CRITICAL' estimated_usd_at_risk: float # sum of positions that would liquidate liq_wall_price: float direction: 'LONG_SQUEEZE' ¦ 'SHORT_SQUEEZE' key_signals: List[str] # human-readable reasons confidence: int # 0-100 expires_at: datetime # warning expires after 2 hours if not triggered

## 4.3 Spoofing / Order Book Manipulation Detection

Large buy or sell walls placed and cancelled within 15 seconds are a known manipulation pattern. Detection logic:

- Monitor top 10 bid/ask levels on Binance, Coinbase, and Bybit via WebSocket

- Flag any order > $500k that vanishes in under 15 seconds without execution

- Score spoof confidence based on: repetition (same price level, same size), timing relative to price moves, and whether a counter-order was placed shortly after

- Do NOT surface to users unless confidence > 70% to avoid false positive fatigue

# 5. Frontend Components & API Design

## 5.1 React Components

| Component | File | Location in App | Refresh Cadence | Gate |
| --- | --- | --- | --- | --- |
| WhaleAlertFeed | WhaleAlertFeed.tsx | Right sidebar / dedicated /whale tab | 60s polling | Premium+ |
| WhaleSentimentBadge | WhaleSentimentBadge.tsx | SectorRail.tsx header, Asset detail page | 5 min | Premium |
| CascadeWarningBanner | CascadeWarningBanner.tsx | Top of main dashboard, dismissible | Real-time WebSocket push | Premium |
| WhaleFlowMiniChart | WhaleFlowMiniChart.tsx [NEW] | Asset hover card / tooltip | Hourly | Premium |

### WhaleAlertFeed.tsx — Detailed Design

Each feed row should communicate: who moved, what moved, how much, to where, and what it likely means. Suggested row anatomy:

- Icon (arrow up/down) + Flow type badge (DEPOSIT amber / WITHDRAWAL green / OTC purple / WALLET-TO-WALLET gray)

- Primary text: '500 ETH → Binance Hot Wallet' (from_label → to_label, fallback to truncated address)

- Secondary text: '$1.24M  •  2 min ago  •  ETH Block 21,450,001'

- Right side: Mini sentiment arrow — are most recent moves to or from exchanges?

- Clickable row expands to show: full TX hash link, address labels, block explorer link

### CascadeWarningBanner.tsx — Detailed Design

This banner is the highest-urgency UI element. It should be impossible to miss but also clearly dismissible to avoid alarm fatigue:

- Red/amber gradient banner pinned to top of dashboard

- Icon: warning triangle + pulse animation for CRITICAL level

- Text: '⚠ Liq wall at $76,000 — $38M at risk — Long Squeeze likely if BTC loses $76k support'

- CTA button: 'View Full Analysis' → opens cascade detail modal

- Auto-dismiss after 2 hours; manual dismiss saves preference to localStorage

## 5.2 API Routes

| Route | Method | Description | Auth | Response Time Target |
| --- | --- | --- | --- | --- |
| GET /api/whale/recent | GET | Last N transactions; filter by chain, asset, flow_type | Premium tier | < 200ms (Redis cache) |
| GET /api/whale/sentiment/{asset} | GET | Per-asset composite sentiment score + components | Premium tier | < 300ms |
| GET /api/whale/cascade-risk | GET | Current cascade warning if active; null if none | Premium tier | < 100ms (in-memory) |
| GET /api/whale/flow-chart/{asset} | GET | Hourly netflow data for past 24h (chart data) | Premium tier | < 400ms |
| WS /ws/whale/alerts | WebSocket | Real-time push for cascade warnings and mega-whale moves | Premium+ tier | < 1s from detection |

# 6. Implementation Roadmap

## Phase 1 — Foundation (Weeks 1–3)

- Stand up WhaleCollector for ETH and BTC (P0 sources only)

- Implement WhaleNormalizer with static address label seed file (500+ addresses)

- Build GET /api/whale/recent endpoint with Redis caching

- Ship WhaleAlertFeed.tsx behind feature flag (Premium+ only)

- Internal dashboard to monitor data quality and label hit rate

## Phase 2 — Signal Intelligence (Weeks 4–6)

- Complete WhaleAnalyzer: composite sentiment score for BTC, ETH, SOL

- Add SOL + TRON data sources

- Ship WhaleSentimentBadge.tsx into SectorRail

- Build GET /api/whale/sentiment/{asset} and GET /api/whale/flow-chart/{asset}

- Begin behavioral clustering for address label enrichment

## Phase 3 — Advanced Signals (Weeks 7–9)

- Implement cascade risk detector; integrate Aave health factor monitoring

- Ship CascadeWarningBanner.tsx with WebSocket push via /ws/whale/alerts

- Implement spoofing detection (order book manipulation)

- Add GET /api/whale/cascade-risk endpoint

- Expand address label DB using Etherscan name tag API (automated enrichment)

## Phase 4 — Monetization & Pricing Tier Update (Weeks 10–11)

- Implement ProGate.tsx tier checks: Basic (no whale), Premium (WhaleSentimentBadge), Premium+ (full feed + cascade + WebSocket)

- Update pricing page — see Section 7

- A/B test: show whale signal teaser to Basic users to drive upgrade

- Instrument analytics: track feed interactions, cascade banner click-through, sentiment badge hovers

# 7. Updated Pricing Tier Structure

| Tier | Price | Trial | Whale Features | Other Features |
| --- | --- | --- | --- | --- |
| Basic | $20/mo | 3-day free trial | None (teaser only) | Live analysis, daily scans, email alerts |
| Premium | $100/mo | 7-day free trial | WhaleSentimentBadge per sector; flow chart; sentiment API | + Trade setups, opportunity scanner, whale feed preview |
| Premium+ | $200/mo | 14-day free trial | Full WhaleAlertFeed; CascadeWarningBanner; real-time WebSocket; spoofing alerts | + API access, portfolio sync, quant-grade data export |

For the ProGate.tsx implementation, the tier check hierarchy should be: Premium+ > Premium > Basic. Whale features should be clearly displayed to lower-tier users with a soft-wall upgrade prompt (not a hard block) to maximize conversion.

# 8. Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| API rate limits on Etherscan free tier | Data gaps in ETH whale feed | High | Implement request queuing + exponential backoff; upgrade to Etherscan Pro ($50/mo) at scale |
| Address label miss rate (unknown wallets) | Low signal quality; user trust erosion | Medium | Show 'Unknown Wallet' clearly; still surface tx amount and flow direction as signal |
| False positive cascade warnings | Alert fatigue; user churn | Medium | Require 3+ signals to align; confidence threshold > 75% before surfacing; add 2hr cooldown |
| Whale spoofing detection false positives | Noisy spoof alerts | High | Gate behind 70% confidence; batch spoof alerts, not real-time; label as 'Possible Manipulation' |
| Exchange wallet label drift (addresses rotate) | Mis-labeled flow types | Low | Weekly label DB refresh job; fallback to unknown if label is > 30 days old for hot wallets |
| WebSocket connection reliability at scale | Cascade warnings not delivered | Medium | Implement reconnect logic with 5s backoff; HTTP polling fallback for cascade-risk endpoint |

# 9. Success Metrics

How we know the Whale Analysis feature is working and delivering value:

| Metric | Target (3 months post-launch) | Measurement |
| --- | --- | --- |
| Premium tier upgrade rate from Basic | +15% relative lift | Cohort analysis on users who saw whale teaser |
| Premium+ conversion from Premium | +20% relative lift | Funnel: WhaleAlertFeed teaser → upgrade CTA |
| Cascade warning accuracy | > 65% within 4 hours | Manual audit of cascade events vs. actual price action |
| Whale feed daily active engagement | > 40% of Premium+ DAU | Feed interactions per session |
| Address label hit rate | > 60% of transactions labeled | Ratio of labeled vs. unknown in data pipeline |
| Sentiment score correlation with price | Correlation > 0.4 over 4hr window | Backtest against 90-day historical price data |

# 10. Next Steps

Recommended immediate actions before development begins:

- Assign ownership: which engineer owns Layer 1 (collection) vs Layer 3 (signals)?

- Decide on Etherscan API tier — free tier is sufficient for Phase 1 but will need upgrade for production load

- Download and commit initial known_addresses.json seed file (community ETH labels from GitHub)

- Set up Hyperliquid WebSocket test connection to confirm public endpoint stability

- Confirm Coinglass API already returns exchange netflow broken down by asset (needed for sentiment score Layer 1)

- Schedule design review for WhaleAlertFeed.tsx and CascadeWarningBanner.tsx with frontend team

Bottom Line The whale tracking system is achievable in 10–11 weeks with a 2-3 person team. The key differentiator over existing tools is the cascade risk engine combined with the composite sentiment score — no consumer-grade competitor offers both in a unified interface. The address labeling quality will be the ongoing operational investment that compounds into a durable moat.